WEDE5020 - Web Development

Website Project Proposal

Punky's Bakery

Prepared by: Kealeboga Ncube

Student Number: ST10512970

Date: August 2026

# Table of Contents

Table of Contents	2

1. Organisation Overview	3

Name	3

Brief History	3

Mission and Vision	3

Target Audience	3

2. Website Goals and Objectives	3

Goals	3

Key Performance Indicators (KPIs)	3

3. Current Website Analysis	4

Strengths	4

Weaknesses	4

Areas for Improvement	4

4. Proposed Website Features and Functionality	4

5. Design and User Experience	4

Colour Scheme	4

Typography	5

Layout and Design Approach	5

6. Technical Requirements	5

7. Timeline and Milestones	5

8. Budget	6

9. References	6

# 1. Organisation Overview

## Name

Punky's Bakery

## Brief History

Punky's Bakery opened its doors in 2018 as a small neighbourhood bakery specialising in freshly baked scones and biscuits. What began as a single counter has grown into a well-loved local spot, known for its buttery scones and crisp, homemade biscuits. The bakery has built its reputation through word of mouth and a loyal base of regular customers, but currently has little to no online presence beyond a personal social media page.

## Mission and Vision

- Mission: To bake honest, high-quality scones and biscuits daily using traditional techniques, and to make every customer feel like part of the Punky's family.

- Vision: To become the most-loved neighbourhood bakery in the area, recognised for consistent quality, warmth, and community involvement.

## Target Audience

- Local residents seeking fresh scones and biscuits.

- Working professionals wanting a quick breakfast or tea-time treat nearby.

- Customers looking to buy scones and biscuits as gifts or for small gatherings.

# 2. Website Goals and Objectives

The primary goal of the website is to give Punky's Bakery a professional online presence that helps more people locally discover the bakery and its products.

## Goals

- Increase local awareness of Punky's Bakery online.

- Showcase the scone and biscuit range with clear photos and descriptions.

- Provide essential information (location, hours, contact) to reduce phone enquiries.

## Key Performance Indicators (KPIs)

- Increase in monthly website visitors within the first 6 months.

- At least 15 product enquiries per month via the website.

- Average session duration of 2+ minutes, indicating engagement with the services content.

- Reduction in phone-based enquiries about hours and location.

# 3. Current Website Analysis

Punky's Bakery currently has no dedicated website; its only online presence is an informally managed social media page.

## Strengths

- Existing social media following provides an engaged audience to redirect to a new site.

- Strong brand recognition within the local community.

## Weaknesses

- No central, searchable source for products, pricing, or opening hours.

- No mechanism for customers to enquire about products online, forcing all enquiries through phone calls.

- Not discoverable via search engines, limiting reach to new customers.

## Areas for Improvement

- Introduce a mobile-friendly website with clear navigation and an online enquiry form.

- Optimise for local search (Google Business Profile integration, SEO) to improve discoverability.

# 4. Proposed Website Features and Functionality

- Homepage: hero banner, brand story snippet, featured products, call-to-action buttons.

- About Us: bakery history since 2018, mission/vision, meet-the-baker section.

- Services: categorised scones and biscuits with prices and photos.

- Gallery: photos of scones, biscuits, and the bakery.

- Contact Page: address, embedded map, phone number, opening hours, contact form.

- Social Integration: live feed or links to Instagram/Facebook.

# 5. Design and User Experience

## Colour Scheme

A warm, bakery-appropriate palette: cream (#FFF8EF) as the base background, chocolate brown (#4A2E1E) for text and structure, and a golden accent (#D9A441) with a soft blush pink (#F2C6C2) for highlights and call-to-action elements — evoking freshly baked goods and a cosy, homely feel.

## Typography

A friendly rounded serif or hand-lettered style font (e.g. 'Fraunces' or 'Pacifico') for headings to reflect the bakery's playful character, paired with a clean sans-serif (e.g. 'Poppins') for body text to ensure readability.

## Layout and Design Approach

A clean, single-column mobile-first layout with generous white space, large appetising product photography, and clearly separated sections. Navigation is kept simple with no more than five main menu items.

# 6. Technical Requirements

- Domain: punkysbakery.co.za (or .com if available), registered annually.

- Hosting: shared hosting plan with SSL certificate for secure browsing.

- Front end: HTML5, CSS3, JavaScript for interactivity (e.g. gallery filters, form validation).

- Content Management: a lightweight CMS (e.g. WordPress) so bakery staff can update the services page and post announcements without developer support.

- Integrations: Google Maps embed, social media feed plugin, contact form with email notifications.

# 7. Timeline and Milestones

The project follows a 12-week schedule aligned with the subject's submission milestones.

| Milestone | Deliverable | Target Week |
| --- | --- | --- |
| Project initiation & discovery | Signed proposal, requirements document | Week 1 |
| Wireframes & design concepts | Wireframe layout, colour & typography approval | Weeks 2-3 |
| Content collection | Bakery copy, product photography, logo assets | Weeks 3-4 |
| Development - front end | Homepage, About, Services, Contact pages built | Weeks 5-6 |
| Development - functionality | Contact form, map integration, gallery | Weeks 7-8 |
| Testing & QA | Cross-browser, mobile responsiveness, accessibility checks | Week 9 |
| Client review & revisions | Feedback incorporated, final sign-off | Week 10 |
| Launch | Domain live, hosting configured, analytics installed | Week 11 |
| Post-launch support | Bug fixes, staff training on content updates | Week 12 |

# 8. Budget

Estimated costs are based on typical small-business web development and hosting rates.

| Item | Description | Estimated Cost (ZAR) |
| --- | --- | --- |
| Domain registration | punkysbakery.co.za, 1 year | R250 |
| Web hosting | Shared hosting with SSL, 12 months | R1,800 |
| Website design & development | 5-page responsive site, once-off build | R16,000 |
| Photography | Product & storefront photoshoot | R2,500 |
| Content & copywriting | Page copy, SEO-friendly product descriptions | R1,500 |
| Testing & QA | Cross-device and browser testing | Included |
| Annual maintenance | Updates, backups, security monitoring | R2,400 / year |
| Total (Year 1) | Development + hosting + domain + maintenance | R24,450 |

# 9. References

- Garrett, J.J. (2011) The Elements of User Experience: User-Centered Design for the Web and Beyond. 2nd edn. Berkeley, CA: New Riders.

- Krug, S. (2014) Don't Make Me Think, Revisited: A Common Sense Approach to Web Usability. 3rd edn. Berkeley, CA: New Riders.

- Marcotte, E. (2011) Responsive Web Design. New York: A Book Apart.